Serving the Community

Through Successful Project Delivery

A Government Business Case Guide

(Business Case Report Template)

December 2020

Prepared By:

Mr. James Mikron

Business Development Manager

Company Name Here

Street address goes here, City State, Zip Code

123-456-7890

email@OfficeTemplatesOnline.com

How to Use this Template

This template is to give a suggested layout and content for a Business Case Report. The template is formatted to follow the same structure and general numbering scheme as used for the layout of the Government Business Case Guide.

A short description of the suggested contents of each section is given, together with suggested table layouts and content.

# 1  EXECUTIVE SUMMARY

This summary provides the salient points of the Business Case in terms of:

- The key reasons for doing the project

- The current service provision, if applicable

- The key future requirements

- A summary of the full list of options

- A summary of the options selection procedure and the options chosen for detailed examination

- A summary of the comparative findings and justification for the preferred option

- Highlights of the Implementation Plan

- A statement to seek approval.

2	ANALYSIS OF REQUIREMENTS

2.1	The Strategic Overview and Context

Provide an overview here of the service or project, including strategic aims, policies and outcomes.

2.2	Project Objectives

State the policy objectives that the project is required to meet.

2.3	The Current Service Provision

Analyse the current status and the issues with the current service.

This service provision information should be presented in an easily understood and comparable format such as a table format (see Table 1).

Where flowcharts or other graphical techniques are used, keep the graphics simple and easily understood. The Business Case should contain a summary of the findings, and may refer to more detailed documentation or Appendices as backup information.

Table 1 – Current Service Provision

| Raised By | Ref No. | Name | Summary | Rationale |
| --- | --- | --- | --- | --- |
| Name of person | Unique number | Short description of the requirement | Longer description | Reason for the requirement |

2.4	Future Requirements

Analyse what the desired future service level(s) should be by collecting requirements from the key stakeholders. Bear in mind that the Business Case is looking for high level requirements so do not go into too much detail. However, enough detail is required to be able to make reasonable decisions later in the Business Case process. If possible try to present the information in the same format as any service provisions were documented as this will make it easier to make comparisons later in the process.

Table 2 – Future Requirements Table

| Raised By | Ref No. | Name | Summary | Rationale |
| --- | --- | --- | --- | --- |
| Name of person raising the requirement | Unique number | Short description of the requirement | Longer description | Reason for the requirement |

2.5	Gap Analysis

Match future requirements against any current service levels and identify the gaps that need to be addressed.

Table 3 – Gap Analysis Output

| Current Service | Future Service | Gap |
| --- | --- | --- |
| Ref No. Current service provision | Ref No. Future requirement | Difference between what happens now and what is required in the future |

2.6	Priority of the Requirements

Add an additional column to Table 3 and put the results of the MOSCOW analysis in the column. Table 3 can be skipped and the information presented directly in the Table 4 format to avoid duplication in the Business Case.

Table 4 - Prioritisation of the Requirements / Gaps

| Current Service | Future Service | Gap | MOSCOW Priority |
| --- | --- | --- | --- |
| Ref No. Current service provision | Ref No. Future requirement | Identify the difference between what happens now and what is required in the future | Must Have; or Should Have; or Could Have; or Won’t Have |

2.7	The List of Requirements to be Delivered

Either add an additional column to Table 4 to indicate which requirements will be delivered or describe in a separate table or narrative format which requirements will be delivered in the project.

It is preferable to build on an existing table in order to avoid duplication of presented data, in which case Tables 3 and 4 may be skipped and a single table presented as shown in Table 5.

Table 5 – Combined Gap Analysis / MOSCOW / Deliverables Table

| Current Service | Future Service | Gap | MOSCOW Priority | Included in Project |
| --- | --- | --- | --- | --- |
| Ref No. Current service provision | Ref No. Future requirement | Difference between what happens now and what is required in the future | Must Have; or Should Have; or Could Have; or Won’t Have | Yes or No |

3	OPTIONS SELECTION AND EVALUATION

3.1	Evaluation Criteria

State criteria for evaluating the benefits of the various options. Define these criteria in advance of identifying the options to avoid undue influence of the options.

3.2	Identifying Available Options

State the available options and describe how the various options were identified, what methodology was used and why some options were discarded early (if any).

3.3	Initial Evaluation and Consolidation

Explain how the shortlisted options were chosen and what options were shortlisted. A typical summary table of the outcome of the process is provided below.

Table 6 - Initial Evaluation Outcome

| Criteria | Option 1 | Option 2 | Option 3 | Option 4 |
| --- | --- | --- | --- | --- |
| Evaluation criteria 1 | Result – Meet, Marginally satisfy, or Don’t meet |  |  |  |
| Evaluation criteria 2 |  |  |  |  |
| Evaluation outcome | Preferred/ Carried forward/ Discarded |  |  |  |

3.4	Detailed Options Analysis

Provide an overview of the evaluation methodology in this section.

3.4.1	Benefits Evaluation

Quantitative as well as qualitative benefits for each option should be considered and the process and outcomes of these discussed here.

3.4.2	Cost Evaluation

Discuss the various costing elements that were evaluated. Details regarding the assumptions used and the outcome of the evaluation should be presented. Cost elements typically include the following:

3.4.2.1	Non-recurrent Costs

Describe the non-recurrent costs (or one off cost to establish the option) elements, including the transition cost, and the basis for deriving these costs.

3.4.2.2	Recurrent Costs

Provide a description of costs that will be incurred throughout the life of the project. These costs may either be fixed or variable.

3.4.2.3	Opportunity Cost

Describe the opportunity cost of the project. Opportunity cost is the cost of the next best foregone alternative to deliver a given option. It is typically considered in larger and complex projects where the true economic cost of a project needs to be assessed.

3.4.2.4	Whole of Life Costs

Describe and include costs that will be incurred over the life of the project to ensure that the assets originally procured can continue to be delivered to a level of service that provides the required outcomes. The whole of life costs may include activities such as replacement of assets, refurbishing or upgrading specific asset elements.

3.4.2.5	Optimism Bias

Discuss areas where the project team may have been overly optimistic (or pessimistic) and what measures have been included to address any potential bias.

3.4.3	Strengths and Weaknesses Evaluation

Discuss the strengths and weaknesses of the options considered.

3.4.4	Risk Analysis

Describe the process used for risk identification, risk quantification as well as key observations from this aspect. Detail any findings in a risk register.

3.4.5	Sensitivity Analysis

Discuss the findings of any sensitivity analysis carried out to determine how sensitive the outcome of the analysis is to variations in the assumptions. Put any detailed tables in an Appendix. Suggested format of a results table is:

Table 7 – Sensitivity Analysis Results

| Assumption | Variance Results 1 | Variance Results 2 | Variance Results 3 etc |
| --- | --- | --- | --- |
| Reductions in assumption | Result | Result | Result |
| Baseline assumption |  |  |  |
| Increases in assumption | Result | Result | Result |

3.5	The Preferred Option

Discuss and summarise the overall options analysis and the result.

Table 8 - Summary Table for Selection of Preferred Option

| Evaluation Areas | Option 1 | Option 2 | Option 3 |
| --- | --- | --- | --- |
| NPV |  |  |  |
| Non-financial benefits appraisal ranking |  |  |  |
| Strengths |  |  |  |
| Weaknesses |  |  |  |
| Non-financial risk appraisal |  |  |  |
| Overall ranking |  |  |  |

4	IMPLEMENTATION PLANNING

Describe how the chosen option will be delivered and rolled out and the various issues that will have to be considered.

4.1	Project Structure and Governance

Detail how the project will be managed and governed.

4.1.1	Governance

Describe the chosen governance structure for the project, include information on individuals or positions that are already identified.

4.1.2	Project Management

Describe the project management methodologies that will be used in delivering the project, including where available, a high level description of the organisational structure (could be graphical).

4.2	Implementation Detail

Detail the programme and transition arrangements.

4.2.1	Implementation Timing

Include a high level implementation programme. This could cover single-stage or multi-stage delivery of the project. Present as a Gantt chart.

4.2.2	Transition Planning

Describe the activities and temporary arrangements required during the transitional phase.

4.3	Constraints, Assumptions, Sourcing and Funding Requirements

4.3.1	Constraints and Assumptions

Document identified constraints and the major assumptions made which affect the implementation. May be presented in a table format.

Table 9 – Constraints and Assumptions

| Item | Description |
| --- | --- |
| CONSTRAINTS |  |
| Short description | Long description |
| ASSUMPTIONS |  |
| Short description | Long description |

4.3.2	Sourcing and Procurement Strategy

Describe the chosen sourcing models with reasons why they were chosen and how goods and services will be procured and tracked.

4.3.3	Funding Requirements

Describe what funding requirements are required, the timing, source and application/approval arrangements of the funds.

4.4	Approach to Manage Risk, Communications and Resources

4.4.1	Risk Management

Describe the risk management plan with detailed responsibilities and actions.

4.4.2	Communications Strategy

Describe the required communications strategy together with what to communicate, to whom and when. Suggested format is in Table 10.

Table 10 – Communications Strategy

| Item | Medium | Audience | Frequency | Purpose of Communication |
| --- | --- | --- | --- | --- |
| Report type | Paper, TV etc. | Who the report is for | Monthly, weekly etc. | Why the communication is needed |

4.4.3	Staff Resources

Detail what are the key issues, particularly from a human resources management point of view. This could include both staffing requirements for the project together with any impact caused by the project such as staff re-deployment or reductions/increases.

4.5	Technical, Environmental & Heritage Considerations

4.5.1	Technical Considerations

Describe any technical considerations, which could range from ICT requirements to general or specific engineering requirements.

4.5.2	Environmental Considerations

Describe any environmental considerations that have to be borne in mind and planned for. Where an EIA is required, an estimated duration should be included here.

4.5.3	Heritage Preservation Considerations

Describe any predicted cultural and heritage issues.

4.6	Regulatory or Legislative Impacts

4.6.1	Regulatory Impact Assessment / Business Impact Assessment

Any impact on any regulatory bodies or regulated or third party businesses which could be adversely or positively affected by the introduction of the project should be included.

4.6.2	Legislative Considerations

Detail any legislative aspects to the project that could require legislative changes or issue of new guidelines/codes of practice.

4.7	Other Considerations and Implications

State any other considerations that do not fit into the above categories. An example could be recommendations for further work or projects.

4.8	The Post Implementation Review Process

Explain how and when reviews will be carried out to check that the expected benefits have been realised and delivered. Also describe how to track the benefits and report on them versus the original analysis.